# Health Canada MedDev Agent — Schema + RLS Handoff (Feb 6, 2026)

## 1) Scope and intent

We are building an AI-powered regulatory compliance assistant. The DB layer needs:

- Multi-tenant org scoping (organizations + membership)

- Regulatory Twin foundation (products + device versions)

- AI provenance logging (ai_runs) and traceability graph (trace_links)

- Evidence artifacts + attestations (artifacts, artifact_links, attestations)

- Row-Level Security (RLS) that scopes access to a user’s org in Supabase, while allowing local dev to run without Supabase auth schema.

## 2) Files involved (ground truth)

### A) scripts/supabase_schema_v0.sql ✅ (fixed and successfully applied locally)

Purpose

- Create core org/membership + regulatory twin foundation.

- Designed to be runnable in local Postgres without breaking on Supabase auth functions.

Status

- Applied successfully after we fixed earlier ordering/policy issues and removed accidental “cat > …” shell heredoc text from the SQL file.

Notes

- This file creates:

  - public.organizations

  - public.org_members

  - public.products

  - public.device_versions

- Local run confirmed the tables exist.

### B) scripts/migrations/2026-02-06_ai_runs_and_trace_links.sql ✅ (applied locally; Supabase-ready)

Purpose

- Create provenance and traceability tables:

  - public.ai_runs

  - public.trace_links

- Create RLS policies only if Supabase auth function exists (guarded by to_regprocedure('auth.uid()')).

Status

- Applied successfully locally.

- Local DB has the tables, indexes, and FKs.

- RLS was enabled for ai_runs (automatically in migration under Supabase guard) and later we enabled RLS on all the other tables manually (see Section 3).

Important behavior

- Policies are created only in Supabase because they depend on auth.uid() existing.

- In plain local Postgres, auth.uid() does not exist ⇒ policy creation is skipped.

### C) scripts/migrations/2026-02-06_artifacts_and_attestations.sql ✅ (applied locally; but currently table-only)

Purpose

- Create evidence/citation tables:

  - public.artifacts

  - public.artifact_links

  - public.attestations

Status

- Applied successfully locally.

- However, this file currently contains ONLY table creation (no RLS/policies).

Current content (high-level)

- artifacts includes optional linkage to ai_runs via ai_run_id.

- attestations includes a constraint ensuring it targets either artifact_id OR artifact_link_id.

### D) Python additions ✅

- src/persistence/ai_runs_logger.py ✅ added (best-effort logging to public.ai_runs, never crashes app)

- src/persistence/supabase_client.py ✅ adjusted to satisfy pre-commit hooks (black/isort/ruff/mypy), including mypy-safe dynamic access for create_client.

### E) Supabase folder ✅

- supabase/config.toml

- supabase/.gitignore

## 3) What we actually did today (chronological summary)

### 3.1 Local Postgres setup ✅

- Created role meddev

- Created DB meddev_agent owned by meddev

- Confirmed psql access.

### 3.2 Resolved schema ordering + accidental shell text ✅

- We hit errors because SQL policies referenced tables before those tables existed (e.g., policy referencing org_members before it was created).

- We also had accidental shell “cat > file <<'SQL'” text pasted inside SQL files; we removed those lines.

- After cleanup, scripts/supabase_schema_v0.sql ran successfully.

### 3.3 Applied migrations ✅

- Applied 2026-02-06_ai_runs_and_trace_links.sql after creating minimal placeholder tables locally:

  - public.users (local stand-in)

  - public.devices, public.submissions, public.documents, public.ai_conversations (local stand-ins)

- Applied 2026-02-06_artifacts_and_attestations.sql

### 3.4 Verified tables exist ✅

Confirmed locally via \dt that these exist:

- organizations

- org_members

- products

- device_versions

- ai_runs

- trace_links

- artifacts

- artifact_links

- attestations

### 3.5 Git ✅

- Branch created, fixes applied, pre-commit issues resolved.

- Pushed branch, merged to main.

- Deleted feature branch locally and remotely.

- main is clean.

## 4) Current state: RLS & policies (FACTS)

### 4.1 Local DB: RLS flags

- Initially: only ai_runs had relrowsecurity = true.

- We later manually enabled RLS for:

  - trace_links, artifacts, artifact_links, attestations

- Now all 5 have relrowsecurity = true.

### 4.2 Local DB: policies (IMPORTANT)

- There are currently NO policies in local Postgres for these tables.

- This is expected because:

  - the ai_runs/trace_links migration creates policies only when auth.uid() exists (Supabase)

  - the artifacts/attestations migration currently includes no policy creation at all

Fact check query result (local):

- select * from pg_policies where tablename in (...) returned 0 rows.

## 5) Is this “OK for dev”? What’s the risk?

### FACT

- In Postgres, if RLS is enabled and there are no policies, then access depends on role privileges and whether the role is table owner / has BYPASSRLS.

- In our local setup, we’re typically connecting as the owner role (meddev) who may effectively bypass RLS for development tasks depending on privileges.

### PRACTICAL DEV RISK (INFERENCE)

- Your local tests might “work” even if policies are missing, because:

  - you’re not using Supabase JWT context locally (auth.uid() absent)

  - you’re using a DB role that can still see everything (owner/admin)

- So local dev can give a false sense of security: things may pass locally but behave differently once deployed to Supabase with real RLS enforced.

### PRODUCT/SECURITY RISK (RECOMMENDATION)

- If we deploy to Supabase and forget to add policies for artifacts, artifact_links, attestations, then:

  - Best case: everything gets blocked (no policies) ⇒ app breaks

  - Worst case: accidental permissive policies or wrong org join ⇒ cross-tenant data leakage

## 6) Plan going forward (the “correct” scheme)

### Goal

Have Supabase RLS policies for all org-scoped tables, based on the same rule:

A user can read/write rows only if the row’s organization_id is one of the organizations the user belongs to.

### 6.1 Supabase-side authoritative rule

In Supabase production:

- Use auth.uid() for the user id

- Use org_members to determine membership

Canonical membership check (conceptual):

organization_id IN (

SELECT org_id FROM public.org_members WHERE user_id = auth.uid()

)

### 6.2 What we need to change/add (TODO list)

#### TODO-1: Add RLS policy creation to 2026-02-06_artifacts_and_attestations.sql

Right now it’s table-only. We need to:

- ALTER TABLE ... ENABLE ROW LEVEL SECURITY;

- Create policies:

  - SELECT allowed for org members

  - INSERT allowed for org members (and optionally require created_by = auth.uid() when non-null)

  - Optionally UPDATE/DELETE rules (usually more strict; only owner/admin roles, or only creator)

And this policy creation should be guarded the same way as other migration:

- Only execute policy creation if auth.uid() exists.

#### TODO-2: Ensure the AI migration uses org membership via org_members (not users.organization_id)

Right now the policy logic in ai_runs/trace_links is using:

SELECT u.organization_id FROM public.users u WHERE u.id = auth.uid()

This implies a single-org-per-user model.
But our schema has org_members which supports multi-org membership.

We should refactor Supabase policies to use:

SELECT org_id FROM public.org_members WHERE user_id = auth.uid()

This is important because:

- It matches the actual multi-tenant membership model.

- It avoids needing public.users.organization_id to be correct/kept in sync.

#### TODO-3: Decide whether public.users is real or just local scaffolding

- In Supabase, “users” often lives in auth.users.

- We created public.users locally as scaffolding, and it now exists in local DB.

- If the app expects public.users, we must define it properly for Supabase OR change code to reference auth.users.

Recommendation

- Keep public.users only if we want a real application profile table.

- Otherwise: use auth.users for identity, and store org membership in org_members.

#### TODO-4: Local dev parity check (optional but recommended)

To avoid surprises:

- Add a “local dev policy simulation” approach:

  - either create a fake auth.uid() function locally

  - or just accept local DB as admin-only and rely on Supabase tests for RLS

- At minimum, document that local does not enforce per-user RLS.

## 7) Instructions for future LLM “vibe coding” (DO NOT DEVIATE)

### Working style rules

- One terminal command at a time.

  - Never output multiple bash commands in one message.

- For any file edits:

  - First confirm correct file path.

  - Then provide the entire file replacement content (not partial) when requested.

- Avoid mixing shell heredocs into SQL files:

  - Never paste cat > file <<'SQL' into a .sql file.

- Every time a SQL file is edited:

  - Immediately run:

    - head -n 5 file

    - tail -n 5 file

  - to confirm there is no stray text like SQL, COMMIT;%, etc.

### RLS policy pattern rules (Supabase)

- All org-scoped tables must have:

  - ENABLE ROW LEVEL SECURITY

  - at least a SELECT policy for org members

  - insert policy limited to org members

- Policies must use org_members unless we intentionally choose single-org-per-user.

- Policies should be created only when auth.uid() exists:

  - guard with IF to_regprocedure('auth.uid()') IS NOT NULL THEN ... END IF;

### Migration design rules

- In migrations, always order:

  - Extensions

  - Tables

  - Indexes

  - RLS enable

  - Policies

- Use IF NOT EXISTS / DROP POLICY IF EXISTS to make re-runs safe.

## 8) What you should do next (recommended sequence)

### Next Action (decision)

We should pick one of these two approaches:

Option A (cleanest, recommended):

- Update both migrations so all policy logic is based on org_members.

- Add missing RLS/policies to artifacts/attestations migration.

- Keep guards for local vs Supabase.

Option B (quick fix):

- Only add RLS/policies to artifacts/attestations using current users.organization_id approach.

- Later refactor everything to org_members.

Recommendation: Option A, because it aligns with multi-org membership and avoids rework.

## 9) Quick “state snapshot” (for another model picking up)

### Completed ✅

- Local Postgres DB running (meddev_agent)

- Base schema applied: orgs/org_members/products/device_versions

- Migrations applied: ai_runs/trace_links + artifacts/artifact_links/attestations

- Python provenance logger added

- Pre-commit fixed; code merged to main; repo clean

### Not completed ❌

- Supabase RLS policies for:

  - artifacts

  - artifact_links

  - attestations

- Policy logic refactor from users.organization_id to org_members in:

  - ai_runs policies

  - trace_links policies

- Confirm the intended identity model:

  - public.users vs auth.users