# Health-Canada-MedDev-Agent — Project State Snapshot

**Date:** 2026-02-06

**Timezone:** America/Edmonton

**Branch status:** Changes merged to `main`, working tree clean (at time of capture)

---

## 0) Purpose of this document

This is the authoritative “handoff + plan” snapshot so a new LLM/Claude Code session can resume without re-asking basics or redoing work.

Scope:

- What we planned

- What we implemented (files + outcomes)

- What’s missing / known gaps

- Risk analysis (dev vs Supabase)

- Concrete plan for next steps

- LLM vibe-coding rules / guardrails

- Quick verification checklist

---

## 1) High-level architecture goals (planned)

### A) Multi-tenant + regulatory twin foundation

- Multi-tenant organizations and membership model

- Products / devices / versions as “Regulatory Twin”

- Submissions / documents linked to devices

### B) Regulatory-grade provenance + traceability

- **AI provenance logging:** capture every LLM output with metadata, citations, warnings, approvals

- **Traceability graph:** explicit links between requirements, evidence, documents, submissions, device versions, etc.

- **Artifacts registry:** stored evidence objects (files, URLs, extracted content hashes) and **attestations** (human signoff)

### C) Supabase-first security posture

- Row Level Security (RLS)

- Organization-scoped access

- “Local Postgres dev” should run migrations without needing Supabase `auth` schema

### D) Automation

- One-command workflows (apply schema/migrations, verify, snapshot)

- Avoid copy/paste SQL into terminal (reduces risk)

---

## 2) What is DONE (implemented + merged)

### A) Migrations (committed)

#### 1) `scripts/migrations/2026-02-06_ai_runs_and_trace_links.sql`

Creates and indexes:

- `public.ai_runs`

- `public.trace_links`

Key properties:

- Uses `pgcrypto` + `gen_random_uuid()`

- **Supabase-only RLS/policy creation is guarded**:

- Policies are created only if `auth.uid()` exists:

- `IF to_regprocedure('auth.uid()') IS NOT NULL THEN ...`

- Intended to run:

- ✅ Local Postgres: tables created; policy blocks skipped (no `auth` schema)

- ✅ Supabase: policy blocks execute (auth schema exists)

#### 2) `scripts/migrations/2026-02-06_artifacts_and_attestations.sql`

Creates:

- `public.artifacts`

- `public.artifact_links`

- `public.attestations`

Current state:

- ✅ Table creation only

- ❌ No RLS enablement and no policies in this migration (by design or incomplete)

---

### B) Python persistence layer (committed)

#### 1) `src/persistence/ai_runs_logger.py`

- Best-effort insert into `public.ai_runs`

- Never crashes app if logging fails

- `prompt_hash` stored (sha256 of prompt), prompt not stored verbatim by default

- JSON-safe normalization for inputs/citations/warnings payloads

#### 2) `src/persistence/supabase_client.py`

- Updated to satisfy linters/mypy in this repo

- Uses dynamic resolution of the Supabase `create_client` function:

- `_supabase: Any = supabase`

- `create_client = _supabase.create_client`

- This avoids mypy attr-defined failures due to stubs

---

### C) Supabase configuration folder (committed)

- `supabase/config.toml`

- `supabase/.gitignore`

---

## 3) What we observed in local dev (facts)

### A) Local Postgres does NOT have Supabase auth schema

- Therefore any SQL referencing `auth.uid()` or `auth.*` objects cannot execute unless guarded.

### B) Policy creation behavior

- `ai_runs/trace_links` migration includes policy creation but it **only runs in Supabase** due to guard.

- Locally, querying `pg_policies` showed **no policies** (expected).

### C) RLS state (local)

At one point locally:

- `ai_runs` had RLS enabled (t)

- Others did not until manually enabled

Then we executed locally:

- `ALTER TABLE public.trace_links ENABLE ROW LEVEL SECURITY;`

- `ALTER TABLE public.artifacts ENABLE ROW LEVEL SECURITY;`

- `ALTER TABLE public.artifact_links ENABLE ROW LEVEL SECURITY;`

- `ALTER TABLE public.attestations ENABLE ROW LEVEL SECURITY;`

After that, all five showed `relrowsecurity = t`.

**However: local RLS was enabled without policies**, so local behavior depends on DB role (owner vs non-owner) and may not match Supabase.

---

## 4) Risks and why this matters

### A) Dev risk (local Postgres)

FACT:

- If RLS is enabled and there are **no policies**, access can be blocked for non-owner roles.

RISK:

- Confusing “works for me” behavior if you run as table owner/superuser locally.

- CI or another dev role could fail reads/writes unexpectedly.

MITIGATION:

- For local dev, either:

1) Keep RLS disabled locally on these tables, OR

2) Add a local auth-mock + local policies for realistic testing

### B) Supabase risk (production)

FACT:

- In Supabase, RLS is central to tenant isolation.

- If we enable RLS but forget to create policies, the app will be blocked.

- If we don’t enable RLS, tenant isolation is not enforced.

RISK:

- Security posture failure (tenant data leakage) if RLS not enforced correctly.

- Operational failure if RLS blocks expected reads/writes due to missing policies.

MITIGATION:

- Add Supabase-safe migrations for **RLS + policies** for:

- `artifacts`, `artifact_links`, `attestations`

- Confirm existing policies for `ai_runs` and `trace_links` are created in Supabase.

---

## 5) Security model decision (must be explicit)

### Current policy model in use (implicit)

Policies reference:

- `public.users.organization_id`

- `auth.uid()` matches `public.users.id`

Meaning:

- There is an expectation of a `public.users` “profile” row mapping `auth.users.id` → `organization_id`.

### Alternative model (not implemented)

- Use `public.org_members` as the source of truth and avoid `public.users.organization_id`.

Decision status:

- **Current approach kept** to minimize refactor. If later we want org_members-driven policies, we refactor policies consistently across all tables.

---

## 6) What’s missing / still TODO (priority order)

### Priority 1 — Supabase policies for artifacts tables

Create Supabase-only policies (guarded or in Supabase migration folder) for:

- `public.artifacts`

- `public.artifact_links`

- `public.attestations`

Minimum policy set:

- SELECT: user can view rows in their org

- INSERT: user can insert only into their org

- UPDATE: optional (likely allow only within org; or disallow to preserve immutability)

- DELETE: optional (often disallow or restrict to admin)

Also: enable RLS in Supabase for these tables.

### Priority 2 — Confirm Supabase policies for ai_runs + trace_links

- Ensure the migration is being applied in Supabase environment

- Confirm policies exist via `pg_policies` in Supabase

### Priority 3 — Local dev posture

Decide one:

1) Local: keep RLS OFF; rely on Supabase for security testing

2) Local: create `auth.uid()` mock + local policies to mimic Supabase behavior

Recommendation:

- Start with (1) for speed.

- Add (2) when you want policy-level unit tests locally.

### Priority 4 — Automation (reduce copy/paste)

Add scripts/Makefile to:

- Apply schema + migrations cleanly

- Verify table existence and policy existence (where applicable)

- Generate a “snapshot report” for future LLM sessions

### Priority 5 — Product next milestones

- Evidence ingestion → artifacts

- Link evidence ↔ requirements → artifact_links + trace_links

- Attestations for human review

- Submission assembly scaffolding (devices/submissions/documents)

---

## 7) Plan forward (concrete steps)

### Step 1 — Add a dedicated policy migration for artifacts tables (Supabase-safe)

Create a new migration file, e.g.:

- `scripts/migrations/2026-02-06_artifacts_attestations_rls_policies.sql`

This file should:

- Guard Supabase-only policy creation with:

- `IF to_regprocedure('auth.uid()') IS NOT NULL THEN ...`

- Enable RLS on: `artifacts`, `artifact_links`, `attestations`

- Create org-scoped policies using `public.users.organization_id`

### Step 2 — Decide local RLS default

Either:

- A) Disable local RLS for these tables (recommended initially)

- B) Add local auth mock:

- Create schema `auth`

- Create function `auth.uid()` to read from `current_setting('app.user_id', true)`

- Add local policies similar to Supabase policies

### Step 3 — Automation

Add:

- `Makefile` (or `scripts/dev/*.sh`) for:

- `make db-verify`

- `make db-migrate`

- `make snapshot`

- `make test`

### Step 4 — Expand core domain objects (as needed)

Currently some tables are placeholder/minimal locally:

- `public.devices`, `public.submissions`, `public.documents`, `public.ai_conversations`, `public.users` were created minimally to satisfy FK constraints during local migration runs.

Plan:

- Replace minimal placeholders with real schema definitions in a controlled migration once domain model is finalized.

---

## 8) LLM vibe-coding rules (do not deviate)

### A) Safety and accuracy

- No invented facts; no placeholders in regulatory logic.

- If a table/column name is uncertain, inspect repo files first.

### B) Migrations

- Migrations must be idempotent (`IF NOT EXISTS`, `DROP POLICY IF EXISTS`, etc.)

- Must run in:

- Supabase (with `auth` schema)

- Local Postgres (without `auth` schema) without crashing

### C) Policy writing

- Policy creation must be guarded if it depends on Supabase auth.

- Keep org scoping consistent:

- `organization_id IN (SELECT u.organization_id FROM public.users u WHERE u.id = auth.uid())`

### D) Avoid manual copy/paste into terminal

- Prefer writing files and running `psql -f ...` or Supabase migration runners.

### E) Output format expectations

- When asked to “replace a file”, provide full file content.

- When asked for shell commands, provide complete commands (no fragments).

---

## 9) Quick verification checklist

### Local Postgres

- Tables exist:

- `ai_runs`, `trace_links`, `artifacts`, `artifact_links`, `attestations`

- Foreign keys validate

- RLS state matches chosen local posture (on/off)

- Unit tests pass

### Supabase

- RLS enabled on all five tables

- Policies exist on all five tables

- Insert/select behavior matches org scoping

- Logging works via `ai_runs_logger.py`

---

## 10) Appendix — Known file list (as of this snapshot)

- `scripts/migrations/2026-02-06_ai_runs_and_trace_links.sql`

- `scripts/migrations/2026-02-06_artifacts_and_attestations.sql`

- `src/persistence/ai_runs_logger.py`

- `src/persistence/supabase_client.py`

- `supabase/config.toml`

- `supabase/.gitignore`

---

## 11) Next request to a new assistant (copy/paste prompt)

“Using this snapshot and inspecting repo files, create:

1) A new migration that adds RLS + policies for artifacts/artifact_links/attestations (Supabase-safe, guarded by auth.uid()).

2) A Makefile and a snapshot script that outputs current schema/policy/RLS status to a markdown report.

3) A 2–3 sprint milestone plan focusing on evidence ingestion + traceability + attestation workflows.”

---